# Tables from Guideline for preparing Mine Closure Plan

Table 1. Example tenement and mining activities summary table.

| Tenement | Tenement expiry date | Total activity area (ha) | Approved activities |
| --- | --- | --- | --- |

Table 2. Example of a legal obligations register.

| Closure and rehabilitation legal obligations register |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Relevant DMPE Approvals Statement or tenement conditions |  |  |  |  |  |  |  |  |  |  |  |  |
| Tenement | Condition number |  |  | Closure condition |  |  | How obligation included in closure strategy/MCP |  |  |  | Complete (if applicable) |  |
| Ministerial statement – (number and date) |  |  |  |  |  |  |  |  |  |  |  |
| Item number |  |  | Closure condition, commitment or aspect related to closure |  |  | How obligation included in closure strategy/MCP |  |  | Complete (if applicable) |  |  |
| Works approval – (number and date) |  |  |  |  |  |  |  |  |  |  |  |
| Tenement |  | Closure condition, commitment or aspect related to closure |  |  |  |  |  | How obligation included in closure strategy/MCP |  | Complete (if applicable) |  |
| Environmental Protection Act 1986 licence: (number and date) Category: |  |  |  |  |  |  |  |  |  |  |  |
| Number |  | Aspect related to closure |  |  |  |  |  | How obligation included in closure strategy/MCP |  | Complete (if applicable) |  |
| Licence to take groundwater – (number and date) |  |  |  |  |  |  |  |  |  |  |  |
| Tenement |  | Item number |  |  | Closure condition, commitment or aspect related to closure |  |  | How obligation included in closure strategy/MCP |  | Complete (if applicable) |  |
| Public Reserve Lands (conservation and Land Management Act 1984) requirements |  |  |  |  |  |  |  |  |  |  |  |
| DMPE approvals – NOI/MP/MDCP/MCP – (number and date) |  |  |  |  |  |  |  |  |  |  |  |
| Item number or page number |  | Closure condition, commitment or aspect related to closure |  |  |  |  |  | How obligation included in closure strategy/MCP |  | Complete (if applicable) |  |

Table 3. Example technical studies table.

| Baseline subject | Document reference (Including consultant/date) | Reg ID if previously submitted | Updated since last submission? YES/NO | Linked appendix number |
| --- | --- | --- | --- | --- |

Table 4. Example presentation of knowledge gaps requiring further work from assessment of baseline data.

| # | Aspect | Knowledge gap | Implication of not having information |
| --- | --- | --- | --- |

Table 5. Example stakeholder engagement register.

| Stakeholder engagement register |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date of each engagement | Description of engagement | Stakeholders (include name and/ or titles) | Stakeholder comments/issue (reference) | Applicant response and/or resolution | Stakeholder response |

Table 6. Closure outcomes table with the associated completion criteria and monitoring.

| # | Closure outcomes | Domain | Risk pathway | Completion criteria | Monitoring/ measurement |
| --- | --- | --- | --- | --- | --- |

Table 7. Example rehabilitation and closure task register.

| Rehabilitation and closure task register |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Operational and progressive rehabilitation tasks |  |  |  |  |  |
| # | Domain | Works to be undertaken including outcomes | Responsible role/ owner | Timing | Status |
| Decommissioning and closure tasks |  |  |  |  |  |
| # | Domain | Works to be undertaken including outcomes | Responsible role/ owner | Timing | Status |
| Post-closure monitoring and maintenance tasks |  |  |  |  |  |
| # | Domain | Works to be undertaken including outcomes | Responsible role/ owner | Timing | Status |

Table 8. Example of closure monitoring program table.

| Monitoring program |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Closure and rehabilitation tasks during operations |  |  |  |  |  |
| Location | Closure outcomes/ completion criteria | Performance indicator(s) and triggers for remedial action | Timing | Owner | Details of measurement tools and monitoring methods to be undertaken |
| Closure and rehabilitation tasks during decommissioning |  |  |  |  |  |
| Location | Closure outcomes/ completion criteria | Performance indicator(s) and triggers for remedial action | Timing | Owner | Details of measurement tools and monitoring methods to be undertaken |
| Closure and rehabilitation tasks post closure |  |  |  |  |  |
| Location | Closure outcomes/ completion criteria | Performance indicator(s) and triggers for remedial action | Timing | Owner | Details of measurement tools and monitoring methods to be undertaken |

Table 9. Example improvement actions from previous MDCP/MCP submissions.

| Improvement actions from previous MDCP/MCP submissions |  |  |  |  |
| --- | --- | --- | --- | --- |
| DMPE Reg ID: |  | Date approved: |  |  |
| # | Section of the MCP | DMPE comments | Response | Sections changed |

Table 10: Example knowledge gap register.

| Knowledge gaps register |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| # | Aspect | Knowledge gap | Planned action | Action owner title/role | Timing for completion | Progress |